Every figure below reconciles to the live database. Every report is read-only (never writes to Amazon/eBay/Shopify). Every automation fails closed. Every rule is written down and editable — nothing is hardcoded or guessed silently. That is what makes each one defensible.

# Automated recurring reports (self-running)

1. EPC — eBay Price Checker   SIGNED OFF · AUTOMATED (Weekly Mon)

Delivered: 13-column price-drift report + dashboard + Excel, per user.

Live numbers: 126,070 live listings across 13 accounts — Priced OK 21,138 / Too high 40,261 / Too low 22,008 / Data-missing 42,663.

Verified by: 8/8 DB reconciliation PASS, 0 formula errors, 0 blanks; SKU-normalised per the AIOS knowledge base (fix added +6,392 rows, +22% Amazon matches).

Data source: ledsone DB (ebay/amazon/shopify listings + inventory); published to ph_task ids 264/299/300/301/528/529.

Status: Signed off 2026-07-16 (Thinesh + Sajeesan + Tamil Selvan); committed to git; weekly auto-refresh live.

Benefit: Catches mispriced listings across 13 accounts every week — too-high loses sales, too-low loses margin.

2. EBPD — eBay Account Performance   ACCEPTED · AUTOMATED (Weekly Mon)

Delivered: Monthly account × marketplace dashboard (22 rows) + 3-sheet Excel.

Live numbers: Revenue £95,455.18 / 4,625 orders / 7,330 units; ON-SITE ad £7,788.75; TACOS 8.16% (June 2026).

Verified by: Reconciles to the owner's own live-DB checks to the penny (led_sone UK £28,975.37; so_926407 UK ad £884.07); corrected 5× against real figures; Excel recalc 0 errors.

Data source: warehouse order_management_copy (sales) + ledsone (listing dates); ph_task ids 333–336 / 367–370.

Status: Accepted 2026-07-20 (Thinesh); weekly autonomous refresh (direct psycopg2).

Benefit: Each account owner gets a penny-accurate monthly scorecard with zero manual work.

3. ERA — eBay Return Analysis   SIGNED OFF · AUTOMATED (Monthly 5th)

Delivered: Per-SKU return dashboard with date-range dropdown + Excel.

Live numbers: 144 SKUs · 153 returns · 17.7% return rate · Refund £2,937.37 · Return cost £869.39 (June ref).

Verified by: Reconciles to the June reference to the penny; window partitions balance (h1 82 + h2 71 = 153).

Data source: ledsone (direct psycopg2); SKU via transaction_id bridge; ph_task ids 518–523.

Status: All sign-offs 2026-07-20 (Sajeesan, Tamil Selvan, Thinesh); monthly auto-refresh live.

Benefit: Pinpoints the SKUs quietly costing money in refunds and fees.

4. DST — Daily Sales Track   SIGNED OFF · AUTOMATED (Daily 09:05)

Delivered: Daily 30-row tracker, account × marketplace, 24 columns, money per currency.

Live numbers: Anchored to Thinesh's own Seller Hub screen: LEDSone UK = GBP 837.93 (permanent verification gate).

Verified by: 18/18 checks; 11 fail-closed gates; caught two real defects post-publish — a currency blend that hid a GBP −5.16% decline behind a fake '+3.19% up'.

Data source: orders.total per marketplace currency (never blended); ph_task 422–425.

Status: All sign-offs 2026-07-23 (Sajeesan, Tamil Selvan, Thinesh, Varmen); runs daily.

Benefit: A daily trading pulse for free — and it exposed a decline a blended figure was masking.

5. EPPR — eBay Product Performance   SIGNED OFF · AUTOMATED (Monthly 2nd Wed)

Delivered: Per-listing report (Excel + dashboard + portal HTML), 34 columns.

Live numbers: 11,123 live UK+DE listings, 34/34 columns populated; revenue UK £59,526 / DE €26,634.

Verified by: Sales/fees/ads from live eBay + organic traffic from warehouse; Cost Price flagged as a 20%-of-price estimate (owner decision — no COGS exists), profit derived and labelled.

Data source: raw ledsone + warehouse (traffic only); ph_task ids 472–475.

Status: Signed off 2026-07-28 (Thinesh); monthly auto-run proven (LastTaskResult 0).

Benefit: Full per-listing P&L view in one report instead of stitching several together.

6. EPPA — eBay PPC Pause Automation   DELIVERED · REVIEWED · AUTOMATED (Weekly Mon)

Delivered: Full-screen console (KPI cards, 4 tabs, decision-trace, Approve/Reject) + 3-sheet Excel.

Live numbers: 45 campaigns · 15 recommended pauses · £1,403.54 of £3,532.41 monthly spend at risk.

Verified by: Engine re-implemented independently in SQL, diffed 45/45 campaigns identical (270 comparisons, 0 mismatches); a part-day anchor defect was found and fixed (+£132.01 corrected).

Data source: raw ledsone (ebay_campaigns, EBAY_GB) — a warehouse build would have silently dropped £751/mo of SMART ad spend.

Status: Dashboard verified by Meshika 2026-07-21; weekly fail-closed job built; read-only (a human applies the pause).

Benefit: Flags real ad spend being wasted every week — money that would otherwise burn.

7. ESNM — Slow / No-Moving Products   BUILT · VERIFIED · PUBLISHED · SIGNED OFF (business)

Delivered: Reviewer dashboard + 20-column workbook + governed JSON, 12-rule action engine.

Live numbers: 11,156 listings (UK 7,685 / DE 3,471) → 8,067 End-Listing, 1,210 Clearance, 851 Price-Cut, 476 SEO, 149 Bundle…

Verified by: Engine implemented twice (Excel + Python), diffed 11,156/11,156 identical, 0 mismatches; independent harness 17/17 data + 9/9 UI checks; 6 defects found and fixed.

Data source: ledsone (11,156 correct grain) + warehouse traffic (which_channel=2); ph_task 411–414 / 516–517.

Status: Business signed off (Thinesh 2026-07-23); technical sign-off pending.

Benefit: Turns 11k listings into a prioritised dead-stock action list.

8. FMP — Fast Moving Products (Germany)   AUTOMATED (Weekly Tue) · refresh-only

Delivered: Four tables — Shopify/Amazon/eBay DE top sellers + combined — Excel + dashboard.

Live numbers: German top-sellers by units 30/90d with stock cover + inventory action.

Verified by: Built from RAW mcp.ledsone (order_management market_place '10'); DE money in €; eBay summed per clean SKU (no sprawl).

Data source: raw ledsone orders + German warehouse stock.

Status: Automated Tuesdays 10:30, refresh-only (no publish); Trend/Action rules pending Mahima.

Benefit: A restock-priority list so German best-sellers don't go out of stock.

9. EPNS — eBay Net Sales   BUILT & DELIVERED · AUTOMATED (Weekly Wed)

Delivered: Per-order net-sales (NNV) report + Order-ID lookup tab.

Live numbers: 4,072 orders; NNV = Gross − FVF − PPC − General; ties to anchor 22.39 and the eBay payout.

Verified by: Reconciles to the eBay payout; Product Cost confirmed NO DATA (disclosed, not guessed).

Data source: raw ledsone (per-order).

Status: Delivered 2026-08-03; automated weekly; sign-off pending.

Benefit: Shows real take-home per order after every fee, not a misleading gross figure.

10. SMP — Slow Moving Products (Germany)   AUTOMATED (Monthly 4th) · data foundation built

Delivered: 9-column German dead-stock report (SKU/Stock/Last Sale/30d/90d/Days-Without-Sale/Reason/Action).

Live numbers: 14,404 stocked SKUs; 11,157 with no sale in 365d; 12,647 zero in 90d.

Verified by: All 7 factual columns sourced from RAW mcp.ledsone; fail-closed; re-publishes to ph_task id 735.

Data source: raw ledsone inventory + orders (Germany).

Status: Automated 4th monthly; threshold/row-count + Reason/Action rules pending Mahima.

Benefit: Clears dead German stock before it ties up cash (the inverse of FMP).

11. ESDT — eBay Top-50 Sales Drop   BUILT · PUBLISHED · AUTOMATED · COMMITTED

Delivered: Top-50 SKUs by biggest £ sales loss + Priority/Action.

Live numbers: Current 30d vs prior 30d £ loss on account ELECTRICALSONE (sub_source 22).

Verified by: All data from ONE raw DB (the feared two-DB join was void); grain/period/scope confirmed by Kobiga.

Data source: raw ledsone (ebay_traffic_data + ebay_campaigns); ph_task ids 855–860.

Status: Automated (6th, LastTaskResult 0), committed to main (ef5b45a); Kobiga sign-off pending.

Benefit: Focuses attention on the 50 SKUs losing the most money each month.

12. SEG — PH / ASIN Segmentation   LIVE · AUTOMATED (Monthly 3rd)

Delivered: Per-PH ASIN segmentation + navy dashboard, new row per month.

Live numbers: 9,947 ASINs across 30 PHs (corrected-July rebuild).

Verified by: Read-only recompute, strict-rank engine; auto category-split for utharsika/Jasmini.

Data source: live prod Postgres (read-only connector).

Status: Automated 3rd of month 09:00; published table refresh underway.

Benefit: Keeps ownership of the whole catalogue correct so nothing falls through the cracks.

# On-request / delivered reports

13. T7 — Weekly SKU Performance   CLOSED · VALIDATED · AUTOMATED (Thu)

Delivered: Dataset query + HTML dashboard + xlsx, weekly window.

Live numbers: 218 families / 110 performing / 170 orders (02–08 Jul 2026).

Verified by: Reconciled to the live DB; published to ph_task row 135.

Status: Closed & validated 2026-07-09 (Thuwaraga + Satheewaran); automated Thursdays 11:00.

Benefit: Weekly SKU performance for Thuwaraga with no manual build.

14. SMAW — Table 5 Stock Check   DELIVERED & LIVE

Delivered: Governed view + sellers-only dashboard + full-portfolio all-ASIN report.

Live numbers: 756 ASINs, full portfolio, reconciled 0-mismatch (FBM fix applied).

Verified by: Published to ph_task id 137; 0-mismatch reconciliation.

Status: Delivered 2026-07-09; sign-off routing + legacy→canonical SKU mapping open.

Benefit: A reliable weekly full-portfolio stock picture for the seller team.

15. FRRC — FBA Returns Root-Cause   DELIVERED · PUBLISHED (19 PHs)

Delivered: Returns root-cause report — reason split, Flag/Root-Cause/Action, routed to each ASIN owner.

Live numbers: 91 returning ASINs / 105 units; CRITICAL 44 / HIGH 20 / OK 9; 19 named owners.

Verified by: 0 bucket-arithmetic failures; cross-checks the source tracker exact (Returns 95/101, Units 65/101); published per-PH ph_task 216–234, each sees only their own ASINs.

Status: Delivered 2026-07-14; business + reviewer sign-off pending (item F changes numbers).

Benefit: Every returned FBA ASIN gets a root cause and an owner — so returns get fixed at source.

16. ZSFO — Zero Sales Optimization   DELIVERED (technical GREEN)

Delivered: Weekly zero-sale report + governed data + xlsx + dashboard.

Live numbers: 1,719 UK ASINs → 1,250 zero-sale (2026-06-10→07-09).

Verified by: Corrected query (vendor overlap + NULL-channel bridge); 6/6 verification pack; a wrong 'vendor-gap' diagnosis was refuted on verification, not shipped.

Status: Sign-off pending (Satheesvaran to fix per-ASIN vs per-product definition).

Benefit: A clear worklist of Utharsika's zero-selling ASINs to fix or drop.

17. PC — Paused Campaign Report   DELIVERED · PUBLISHED

Delivered: 7-column report of automation-paused Amazon ad targets still paused today.

Live numbers: 41 total pauses → 33 still paused (32 ASINs), 8 re-activated excluded.

Verified by: Validated query + 4/4 verification pack; reconciled live; ph_task row 215.

Status: Delivered 2026-07-13; sign-off pending (grain decision).

Benefit: A reactivation review list so campaigns don't stay dark by accident.

18. ECKR — Competitor & Keyword Research   DELIVERED · PUBLISHED

Delivered: First live-eBay-scrape task — top-5 UK competitors × 9 categories + keywords.

Live numbers: 45 rows, every one verified 'Located in United Kingdom'; our own 13 accounts excluded (they were 50–80% of results).

Verified by: eBay's 'UK only' filter proven unreliable and replaced with per-listing location confirmation; blank Sold cells verified genuine.

Status: Published ph_task 496–499/510–511; Jarsini sign-off pending.

Benefit: Competitor price/volume/feedback intelligence + target keywords for Jarsini's listings.

19. BSDT — B2B Session Drop Tracker (Amazon.de)   BUILT · VERIFIED · COMMITTED · PUBLISHED

Delivered: Tiered watch-list of Amazon.de ASINs losing B2B session traffic + per-tier action.

Live numbers: 526 ASINs (Tier1 506 / Tier2 16 / Tier3 4), 12 columns.

Verified by: Engine 0 mismatches; honestly disclosed the warehouse only reproduces ~23% — source is a Seller Central export (system of record), not the DB; committed f5b3b51; ph_task id 669.

Status: Delivered 2026-07-31; Jensika sign-off pending; DE B2B sync gap raised with Sajeesan.

Benefit: Catches German B2B demand slipping early, tiered by how much action each ASIN needs.

20. CHOP — Channel Opportunity   SIGNED OFF & CLOSED · COMMITTED

Delivered: One row per base SKU — Shopify/Amazon/eBay units side by side + Opportunity + Action.

Live numbers: 283 opportunity rows (270 Missing-channel / 10 Marketplace-winner / 3 Shopify-winner) from 2,436 base SKUs.

Verified by: Counts re-verified by independent SQL on the live DB; clean-SKU step verified (LDMST64E274 = 96/0/43).

Status: Signed off 2026-08-05 (owner authority); committed 3b71666 to main.

Benefit: Finds products selling on one channel but missing/weak on others — so the gap can be closed.

21. BLOS — Project Sentinel   CLOSED — VALIDATED

Delivered: Ledsone centralizer user-skill (4 formats) + 9-doc continuation package.

Live numbers: 19/19 checksums, closure gates PASS, adversarial fact-check CORRECT.

Verified by: Read + validated by Satheewaran; pushed to git (453ad32).

Status: Closed & validated 2026-07-07 — no pending steps.

Benefit: A validated, reusable team capability.

22. Merged Dashboards   BUILT · COMMITTED · PUSHED

Delivered: Reusable tabbed dashboard combining finished tasks on one page (EPPR + ESNM + ERA live).

Live numbers: Virtualised 11k rows + search/sort/account-filter/£€/CSV; config-driven (add a task = 1 emitter + 1 line).

Verified by: Independent-tab model (no risky row-join); sources untouched; committed + pushed 0701b0a.

Status: Live; not automated (by design).

Benefit: One place to look instead of many separate reports.

23. eBay Feedback AI Triage   READ-ONLY SLICE SHIPPED · BUILD BLOCKED (by design)

Delivered: 30-day negative/neutral feedback triage slice (read-only), published ph_task id 257.

Live numbers: 20 rows of 5,069 feedbacks; all 20 resolved to a real order on the correct order-line key (96.07% pass route).

Verified by: Corrected a wrong 'no data anywhere' finding — data was live in a second DB (311,042 rows); found a taxonomy collision with an existing 17-category vocabulary (969 confirmed rows) → STOP rather than ship a competing scheme.

Status: Build blocked pending business rule decisions + write approval — deliberately not shipped half-built.

Benefit: When unblocked: auto-classifies eBay feedback and routes it to the right team; even the interim slice surfaced a potential electrical-safety complaint a negatives-only report would have missed.

# Why every one of these is defensible

1. Correct — figures reconcile to the live database and to the owner's own screen (DST = Seller Hub £837.93; EBPD = £28,975.37 to the penny).

2. Independently verified — engines re-implemented a second way and diffed row-by-row (EPPA 45/45, ESNM 11,156/11,156, 0 mismatches).

3. Safe — read-only, never touches the live marketplace; automations fail closed — bad data publishes nothing, last good report stays live.

4. Honest — estimates and gaps are disclosed, never hidden (EPPR cost estimate; BSDT 23% DB coverage; missing columns shown blank, never 0).

5. Transparent — every rule/threshold is written down and editable, reviewed by the business — no silent guesses, nothing hardcoded.

Full evidence per task lives in each project's PROJECT_HOME.md, evidence/ and validation/ folders.