LEDS ONE · PROJECT SENTINEL · BLOS BUILD GUIDE

BUILD GUIDE FOR VITHUSHALI — THRESHOLD CONFIGURATOR ARCHITECT

How to Build BLOS

Business Logic Operating System  ·  Stage-by-Stage Build Instructions & Checklists

WHO THIS DOCUMENT IS FOR This document is written exclusively for Vithushali. It is her step-by-step build guide for the BLOS system. Every stage must be completed and signed off in sequence. No stage begins until the previous one is fully checked. Sajeesan (DTL) signs off every stage gate. Vithushali self-certifies completion of each checklist before handing to Sajeesan. All threshold values in the system must live in the BLOS UI — never hardcoded anywhere. This is the entire purpose of what Vithushali is building.

NINE STAGES — COMPLETE IN ORDER

| STAGE | NAME | WHAT GETS BUILT |
| --- | --- | --- |
| 1 | Schema & Database | PostgreSQL database: all five tables, constraints, versioning logic, foreign key enforcement |
| 2 | API Layer | REST API: all endpoints, authentication, read-only consumer contract, response format |
| 3 | Domain & Key Setup | Domains and threshold keys: register every BL-## rule and threshold from the BLOS register spreadsheet |
| 4 | Impact Simulation | Impact Simulation Engine: threshold_dependencies table, impact preview before every save |
| 5 | Domain Owner UI | Domain Owner UI: the web interface where Team Leaders change values — with impact preview, approval workflow, and change reason enforcement |
| 6 | Skill Pack | Skill pack: all seven files that AI systems and developers read to consume BLOS correctly |
| 7 | Consumer Governance | Consumer governance: Space 2 Check 8 integration, developer code review process, LLM space audit |
| 8 | 3AM Documentation | 3AM documentation: architecture map, monitoring guide, failure runbook — meets 3AM Standard |
| 9 | Sign-Off & Go-Live | Sign-off, go-live, and handover to all domain owners and consuming systems |

| 1 | STAGE 1 — SCHEMA & DATABASE |
| --- | --- |

Build the five-table PostgreSQL database that underpins everything. No API, no UI, no threshold key can exist before the schema is correct and signed off by Sajeesan.

■  PRE-CONDITIONS BEFORE STARTING STAGE 1

| REQUIREMENT | CONFIRM BEFORE STARTING |
| --- | --- |
| Sajeesan (DTL) has reviewed and approved the schema design | Get written confirmation from Sajeesan before creating any table |
| Sajeesan (DTL) has confirmed the environment and database hosting details | Database host, credentials location, and connection string confirmed |
| BLOS register spreadsheet v1.6 is the source document | All BL-## rules and threshold keys come from this spreadsheet — not from memory |

■  STAGE 1 CHECKLIST — DATABASE SCHEMA

| □ | Create the business_rules table → Fields: rule_id (BL-## primary key), rule_name, description, condition_logic (IF/THEN), decision_output, domain, business_owner, rationale, created_by, created_at, status |
| --- | --- |
| □ | Create the thresholds table → Fields: threshold_id (UUID), rule_id (FK → business_rules NOT NULL), threshold_key, label, value, value_type, unit, direction, domain, domain_owner, last_changed_by, last_changed_at, effective_from, previous_value, change_reason, status, version |
| ⚑ | Enforce the foreign key constraint: thresholds.rule_id → business_rules.rule_id (NOT NULL) ← BLOCKER A threshold cannot be created without a linked BL-## rule. This must be enforced at the database level, not in application code. |
| □ | Create the threshold_versions table (append-only ledger) → Fields: version_id, threshold_id (FK), old_value, new_value, changed_by, approved_by, change_reason, timestamp, version_number |
| □ | Create the threshold_dependencies table (powers Impact Simulation Engine) → Fields: dependency_id, threshold_id (FK), dependent_system, system_type, impact_level (HIGH/MEDIUM/LOW), impact_description, registered_by, registered_at, last_verified |
| □ | Set version to auto-increment by exactly 1 on every UPDATE to thresholds.value Test: change a value twice. Version must go 1 → 2 → 3. Never skip. Never reset. |
| □ | Set previous_value to auto-capture the current value before every UPDATE Test: change a value. Read previous_value. Must equal the value before the change. |
| □ | Make change_reason a NOT NULL field with minimum 10-character validation Domain owners cannot save without explaining why. Enforce at database level. |
| □ | Create database indexes on: threshold_key, domain, status, effective_from → These are the most common query patterns — index them before data load, not after |
| □ | Write and run schema migration script Use a migration tool (Flyway, Liquibase, or plain SQL scripts). Every schema change is a migration, not a manual ALTER. |
| □ | Run schema validation test: try to insert a threshold with no rule_id Must fail with a foreign key constraint error. If it succeeds, the constraint is not enforced. |
| □ | Run schema validation test: try to insert a threshold with change_reason = NULL Must fail. If it succeeds, the NOT NULL constraint is not enforced. |

■  STAGE 1 SIGN-OFF

| ⚑ | Sajeesan (DTL) has reviewed all five tables and signed off the schema ← BLOCKER |
| --- | --- |
| ⚑ | Sajeesan (DTL) has confirmed the database is correctly hosted and accessible from the application server ← BLOCKER |
| □ | All schema validation tests pass with evidence on file |
| □ | Migration scripts are version-controlled in the repository |

| 2 | STAGE 2 — API LAYER |
| --- | --- |

Build the REST API that every consumer — developer, LLM space, agent, MCP connector — will use to read thresholds. The API is read-only for all consumers. Write operations happen only through the UI.

■  PRE-CONDITIONS BEFORE STARTING STAGE 2

| REQUIREMENT | CONFIRM BEFORE STARTING |
| --- | --- |
| Stage 1 complete and signed off | Database schema must be live and validated before building the API on top of it |
| Sajeesan (DTL) has reviewed and approved the API design and endpoint structure | Get written sign-off before building |
| API host URL confirmed for staging and production | Both environments must be named before any developer builds blos_config.py |
| Authentication method decided (Bearer token, API key, or OAuth) | Every consumer needs to know how to authenticate before they can build integrations |

■  STAGE 2 CHECKLIST — API ENDPOINTS

| □ | Build: GET /thresholds/{key} → Returns single threshold with full business_rule embedded in response. Include: value, unit, direction, effective_from, version, domain_owner, last_changed_by, last_changed_date, change_reason, business_rule.rule_id, business_rule.condition_logic, business_rule.decision_output |
| --- | --- |
| □ | Build: GET /thresholds/domain/{domain} → Returns all active thresholds for a domain. Filters by status='active' only by default. Optional ?include_pending=true parameter. |
| □ | Build: GET /thresholds/snapshot → Full export of all active thresholds across all domains. Used for system health checks and bulk review. |
| □ | Build: GET /thresholds/{key}/history → Returns full version history for a single threshold — every previous value, who changed it, when, and why. |
| □ | Build: GET /thresholds/{key}/dependencies → Returns all systems registered in threshold_dependencies for this key, with their impact level. Powers impact preview. |
| □ | Build: GET /thresholds/since/{timestamp} → Returns all thresholds changed after a given datetime. Used by consuming systems to detect updates without polling every key. |
| □ | Build: GET /rules/{rule_id} → Returns full business_rule record for a BL-## code. |
| □ | Build: GET /rules/domain/{domain} → Returns all business rules for a domain. |
| □ | Implement authentication: all endpoints require Bearer token (BLOS_API_KEY) No endpoint is accessible without authentication. Return 401 for missing or invalid token. |
| □ | Enforce read-only: no POST, PUT, PATCH, DELETE on any consumer-facing endpoint Write operations only via the UI internal API. Consumer API is GET-only. |
| □ | Return 404 (not null, not 0) for unknown threshold keys Test: GET /thresholds/nonexistent.key must return 404. This is what blos_config.py tests for. |
| □ | Return 200 with correct JSON structure for every valid endpoint Test every endpoint with known data before marking complete. |
| □ | API response time: all GET requests must return in < 2 seconds Test against a dataset of 100+ thresholds. If slow, add caching layer. |
| □ | Implement 1-hour TTL caching for threshold values Consuming systems must not get values older than 1 hour. Cache must invalidate when a threshold changes. |
| □ | Document all endpoints in a machine-readable format (OpenAPI/Swagger) → This becomes part of the skill pack and the 3AM documentation |
| □ | Write and pass API integration tests for all 8 endpoints with known data |

■  STAGE 2 CHECKLIST — API RESPONSE FORMAT

Every GET /thresholds/{key} response must include this exact structure:

{ "threshold_key": "fbm.ppc.acos_target", "label": "ACoS Target % — Global Default", "value": 20.0, "unit": "%", "direction": "target", "effective_from": "2026-03-01", "version": 3, "domain_owner": "PPC Team Leader", "last_changed_by": "PPC TL", "last_changed_date": "2026-03-01T09:14:00Z", "change_reason": "Q1 target review", "business_rule": { "rule_id": "BL-31", "condition_logic": "IF acos > acos_target THEN PPC cost driver active", "decision_output": "FIRE_PPC_DRIVER" } }

| ⚑ | Every response includes the business_rule block — not just the number ← BLOCKER Consumers need the WHY, not just the value. A consumer getting only a number has no context for what to do with it. |
| --- | --- |
| □ | direction field is always present (max / min / target / exact) |
| □ | last_changed_date is always a UTC ISO timestamp — never a date string without time |
| □ | version is always an integer — never a string, never null |

■  STAGE 2 SIGN-OFF

| ⚑ | Sajeesan (DTL) has reviewed and signed off the API architecture ← BLOCKER |
| --- | --- |
| ⚑ | All 8 endpoints are live and tested with documented evidence ← BLOCKER |
| □ | Authentication tested: invalid token returns 401 |
| □ | Unknown key returns 404 (not null) |
| □ | API response time < 2 seconds confirmed on staging environment |
| □ | OpenAPI documentation published |

| 3 | STAGE 3 — DOMAIN & KEY SETUP |
| --- | --- |

Register every business rule (BL-##) and threshold key from the BLOS Register spreadsheet v1.6 into the live database. This is data entry work — but it must be done precisely because every consuming system depends on these exact keys.

■  PRE-CONDITIONS BEFORE STARTING STAGE 3

| REQUIREMENT | CONFIRM BEFORE STARTING |
| --- | --- |
| Stages 1 and 2 are complete and signed off | Database and API must be live before registering data |
| BLOS Register spreadsheet v1.6 is the source document | Do not register anything from memory. Use only the spreadsheet. |
| All pending_review thresholds have been confirmed by domain owners | BL-19, BL-25, BL-26, BL-27, BL-42, BL-50, BL-51, BL-54, BL-55, BL-59, BL-60 — all must be confirmed before activation |
| Sajeesan (DTL) has confirmed scope: any new domain or BL-## codes are within the agreed register | No threshold key outside the BLOS Register v1.6 is created without DTL confirmation |

■  STAGE 3 CHECKLIST — BUSINESS RULES REGISTRATION

Register BL-## rules FIRST. Thresholds cannot be created without them.

| □ | Register all FBM business rules (BL-01 to BL-73) in the business_rules table Source: FBM sheet of BLOS Register v1.6. Copy condition_logic and decision_output exactly. |
| --- | --- |
| □ | Register all FBA business rules (BL-74 to BL-92) in the business_rules table |
| □ | Register all PPC business rules (BL-93 to BL-108) in the business_rules table |
| □ | Register Amazon PPC Anomaly rules (BL-174 to BL-207) in the business_rules table |
| □ | Register eBay rules (BL-208 to BL-237) in the business_rules table |
| □ | Register Google Ads rules (BL-238 to BL-263) in the business_rules table |
| □ | Register Facebook Meta rules (BL-264 to BL-297) in the business_rules table |
| □ | Register Channel Economics rules (BL-298 to BL-323) in the business_rules table |
| □ | Validate: every BL-## code is unique in the database — no duplicates Run: SELECT rule_id, COUNT(*) FROM business_rules GROUP BY rule_id HAVING COUNT(*) > 1. Must return zero rows. |

■  STAGE 3 CHECKLIST — THRESHOLD KEYS REGISTRATION

| □ | Register all FBM threshold keys (BL-01 to BL-73) — status=active for confirmed, status=pending_review for unconfirmed pending_review thresholds are visible in the UI but cannot be used by consumers until activated by Vithushali after TL confirmation. |
| --- | --- |
| □ | Register all FBA threshold keys (BL-74 to BL-92) |
| □ | Register all PPC threshold keys (BL-93 to BL-108) |
| □ | Register all PH Action SLA keys (BL-149 to BL-173) |
| □ | Register Amazon PPC Anomaly keys (BL-174 to BL-207) — each with .warn and .crit suffix |
| □ | Register eBay keys (BL-208 to BL-237) |
| □ | Register Google Ads keys (BL-238 to BL-263) |
| □ | Register Facebook Meta keys (BL-264 to BL-297) |
| □ | Register Channel Economics keys (BL-298 to BL-323) |
| ⚑ | Validate: every threshold has a non-null rule_id (foreign key is populated) ← BLOCKER Run: SELECT threshold_key FROM thresholds WHERE rule_id IS NULL. Must return zero rows. |
| □ | Validate: every threshold_key is unique — no duplicates Run: SELECT threshold_key, COUNT(*) FROM thresholds GROUP BY threshold_key HAVING COUNT(*) > 1. Must return zero rows. |
| □ | Test API response: GET /thresholds/fbm.ppc.acos_target returns correct value with business_rule block This is the first end-to-end test. If this works, the database → API chain is proven. |
| □ | Test API response: GET /thresholds/domain/fbm returns all active FBM thresholds |
| □ | Test API response: GET /thresholds/nonexistent.key returns 404 (not null) |

■  STAGE 3 CHECKLIST — DOMAIN ACCESS ASSIGNMENT

| □ | Assign domain_owner to each threshold — match exactly to role titles in the BLOS register spreadsheet |
| --- | --- |
| □ | Confirm domain access list with Sajeesan (DTL): who owns FBM, FBA, PPC, eBay, Channel Economics etc. Sajeesan confirms domain ownership assignments before Vithushali builds access control. |
| □ | Test domain isolation: log in as a domain owner and confirm they cannot see or edit another domain's thresholds |

■  STAGE 3 SIGN-OFF

| ⚑ | Sajeesan (DTL) has confirmed all threshold keys are correctly registered ← BLOCKER |
| --- | --- |
| ⚑ | All pending_review thresholds are clearly marked and cannot be activated without Vithushali approval ← BLOCKER |
| □ | Zero thresholds with null rule_id (validation query returns zero rows) |
| □ | Zero duplicate threshold keys (validation query returns zero rows) |

| 4 | STAGE 4 — IMPACT SIMULATION |
| --- | --- |

Build the Impact Simulation Engine. When a domain owner enters a new value, the system automatically shows every downstream system that will be affected before the save button activates. HIGH-impact changes are blocked until Sajeesan (DTL) approves.

■  PRE-CONDITIONS BEFORE STARTING STAGE 4

| REQUIREMENT | CONFIRM BEFORE STARTING |
| --- | --- |
| threshold_dependencies table exists and is populated | Developers must have registered their consuming systems before Stage 4 is useful. Chase any missing registrations. |
| Stage 3 complete | All threshold keys must be registered before dependencies can reference them |
| Sajeesan (DTL) has confirmed the approval tier rules | HIGH impact = Sajeesan sign-off. MEDIUM = domain owner confirmation. LOW = direct save. These rules must be confirmed before building the logic. |

■  STAGE 4 CHECKLIST — IMPACT SIMULATION ENGINE

| □ | When domain owner enters a new value in the UI, query threshold_dependencies for all systems consuming that threshold_key This query must run before the save button activates — not after. |
| --- | --- |
| □ | Generate impact preview showing: system name, system type, impact level (HIGH/MEDIUM/LOW), impact description Plain English. The domain owner must understand the consequence without technical knowledge. |
| □ | Count HIGH-impact systems. If >= 2 HIGH-impact systems: block save and activate Management approval workflow |
| □ | Count MEDIUM-impact systems. If any MEDIUM: show confirmation step before save (domain owner must acknowledge) Not a full approval — just a confirmation that they have read and understood the impact. |
| □ | LOW-impact only: save button activates immediately after change reason is entered |
| □ | Peak trading freeze: if freeze flag is active in system config, require Management approval for ALL changes regardless of impact level Vithushali activates the freeze flag in system config. Domain owners see a visible banner. |
| □ | Management approval workflow: submitted change queues for Management review. Old value remains active until approved. The new value must NOT go live until Management approves. Test this explicitly. |
| ⚑ | Test: change a threshold with 2 HIGH-impact systems. Confirm save is blocked. Confirm Management notification fires. ← BLOCKER |
| □ | Test: change a threshold with only LOW-impact systems. Confirm save activates immediately after change reason is entered. |
| □ | Test: change a threshold during peak trading freeze. Confirm Management approval is required even for LOW-impact. |
| □ | Estimated impact display (optional but recommended): if data is available, show predicted effect (e.g. 'Affected active bids: 847') |

■  STAGE 4 CHECKLIST — DEVELOPER DEPENDENCY REGISTRATION

Every developer who builds a system that consumes a threshold must register that dependency. Vithushali enforces this as a Space 4 gate condition.

| □ | Create the dependency registration form/endpoint that developers use to register their system |
| --- | --- |
| □ | Document the registration process clearly: system name, system type, threshold keys consumed, impact level, impact description |
| □ | Verify impact levels are correctly assigned for all existing consumer systems Vithushali reviews each registration and confirms the impact level is accurate before approving. |
| □ | Add dependency registration to Space 4 PROJECT COMPLETE gate: no project can declare complete without registrations confirmed by Vithushali |

■  STAGE 4 SIGN-OFF

| ⚑ | Sajeesan (DTL) has confirmed the approval tier rules are correctly implemented ← BLOCKER |
| --- | --- |
| □ | Impact simulation fires before save on every threshold change — no exceptions |
| □ | HIGH-impact block tested and working |
| □ | Peak trading freeze tested and working |

| 5 | STAGE 5 — DOMAIN OWNER UI |
| --- | --- |

Build the domain owner web UI. This is the only place threshold values can be changed. Domain owners log in and see only their domain. The UI must enforce: change reason before save, impact preview, approval workflow for HIGH-impact changes.

■  PRE-CONDITIONS BEFORE STARTING STAGE 5

| REQUIREMENT | CONFIRM BEFORE STARTING |
| --- | --- |
| Stages 1–4 complete | The UI is a frontend for the database, API, and impact engine. All three must be working first. |
| Domain owner list confirmed by Management | Names, roles, and domain assignments must be finalised before building access control |
| UI wireframes or design approved | Get written approval on the layout before building — avoids rework |

■  STAGE 5 CHECKLIST — DOMAIN OWNER UI

| □ | Login screen: each domain owner authenticates with their own credentials Never shared credentials. Each person has their own login. This ensures Last Changed By is always accurate. |
| --- | --- |
| ⚑ | After login: domain owner sees ONLY the thresholds in their assigned domain ← BLOCKER This is not optional. A Postage Team Leader must never see PPC thresholds. Test explicitly by logging in as each domain owner. |
| □ | Threshold list view: shows threshold key, label, current value, unit, direction, last changed date, last changed by, last change reason Domain owners need this context before they decide to change anything. |
| □ | Edit screen: shows current value + rationale (read-only) + BL-## rule (read-only) + last changed date (read-only) Rationale and BL-## are read-only so domain owners always understand WHY the threshold exists. |
| □ | Edit screen: new value field (numeric, validated against unit type) |
| □ | Edit screen: effective date field (defaults to today, can be future-dated) |
| ⚑ | Edit screen: change reason text field — MANDATORY. Save button inactive until minimum 10 characters entered. ← BLOCKER |
| □ | Edit screen: impact preview fires automatically when new value is entered Must show before save button activates. Domain owner reads impact before proceeding. |
| □ | Save flow — LOW impact: save button activates after change reason entered. One click saves. |
| □ | Save flow — MEDIUM impact: confirmation step required. Domain owner must click 'I have reviewed the impact' before save activates. |
| ⚑ | Save flow — HIGH impact (2+ HIGH systems): save button replaced with 'Submit for Approval'. Management notified. Old value remains active. ← BLOCKER |
| □ | After successful save: version auto-increments, previous_value stored, last_changed_by populated from login, last_changed_date populated as UTC timestamp |
| □ | Version history view: domain owner can see last 10 changes for any threshold — who, when, what, why |
| □ | Pending review thresholds: visible in the list but clearly marked. Cannot be changed by domain owner — only Vithushali can activate them. |
| □ | Peak trading freeze banner: visible header when freeze is active. All saves route to Management approval automatically. |
| □ | Management approval queue: Management sees submitted HIGH-impact changes with full impact preview. Approve or return with comment. |
| □ | Responsive design: UI must work on tablet and desktop. Team Leaders use this in the office, not only at a desk. |

■  STAGE 5 CHECKLIST — UI TESTING

| □ | Test as Postage Team Leader: can see postage thresholds, cannot see PPC thresholds |
| --- | --- |
| □ | Test as PPC Team Leader: can see PPC thresholds, cannot see FBM margin thresholds |
| □ | Test save without change reason: save button must remain inactive |
| □ | Test HIGH-impact save: save button replaced with 'Submit for Approval', Management notified, old value remains live |
| □ | Test future-dated change: effective date set to next month. Old value remains active until that date. |
| □ | Test version history: after 3 changes, version history shows all 3 with correct timestamps |

■  STAGE 5 SIGN-OFF

| ⚑ | Sajeesan (DTL) has confirmed domain access assignments are correct ← BLOCKER |
| --- | --- |
| □ | Every domain owner has been given their login credentials and tested their access |
| □ | Domain isolation tested and confirmed for every domain owner |
| □ | HIGH-impact approval workflow tested end-to-end with Management |

| 6 | STAGE 6 — SKILL PACK |
| --- | --- |

Build the BLOS skill pack — the machine-readable instruction set that tells every AI system, LLM space, and developer exactly how to access, interpret, and apply business thresholds.

■  STAGE 6 CHECKLIST — ALL SEVEN SKILL PACK FILES

| □ | Write overview.md → What BLOS is and what problem it solves. Full list of domains currently registered. API base URL and authentication method. Current schema version. Who to contact for access issues and for threshold changes. |
| --- | --- |
| □ | Write rules.md → Domain authority table: domain → threshold keys in scope → authority owner → escalation path. Change process step by step. What requires Management approval. Change freeze rule. |
| □ | Write checks.md → API health check cadence. Staleness check: threshold not reviewed in 30 days = flag. Version mismatch check. Unused threshold check: zero API reads in 60 days = deprecation review. |
| □ | Write patterns.md → Known failure patterns with fixes: (1) caching threshold at startup — fix: fetch on every operation. (2) domain owner changes mid-day, live systems don't pick up — fix: TTL max 1 hour. (3) agent uses direction incorrectly — fix: validate direction in consumer code. (4) new developer creates local threshold key — fix: Space 2 Check 8 rejects. |
| □ | Write skill.md — this is the PRIMARY AI instruction file → API base URL and auth method. Fetch pattern: GET /thresholds/{key}. How to read the response: value + unit + direction + business_rule.condition_logic. What to do when API is unavailable: halt, log, notify Vithushali. Staleness rule: 30 days without version increment = flag before use. BL-## awareness: AI must log which rule governed its decision. |
| □ | Write tests.md → Quality gates: API returns 200 within 2 seconds. Every active row has all mandatory fields. Domain isolation: owner A cannot read domain B. Every change has non-null change_reason and stored previous_value. API returns 404 (not null) for unknown keys. Version increments by exactly 1. skill.md API URL matches deployed API URL. |
| □ | Write command.md — slash commands for LLM spaces → /threshold get {key} · /threshold list {domain} · /threshold rule {BL-##} · /threshold history {key} · /threshold impact {key} · /threshold snapshot · /threshold changed since {date} · /threshold who-owns {domain} |
| □ | Upload all seven files to the skill pack location agreed with Sajeesan Sajeesan (DTL) must configure all LLM Spaces to read skill.md before any agent goes live. |
| ⚑ | Sajeesan (DTL) reviews skill.md and confirms it is correct before it is loaded into any LLM Space ← BLOCKER |

■  STAGE 6 SIGN-OFF

| ⚑ | Sajeesan (DTL) has signed off skill.md as accurate and ready for LLM Space loading ← BLOCKER |
| --- | --- |
| □ | All seven files are in the correct location and accessible |
| □ | tests.md has been run and all quality gates pass |

| 7 | STAGE 7 — CONSUMER GOVERNANCE |
| --- | --- |

Establish the governance processes that prevent threshold drift. Vithushali's ongoing governance is what keeps the system healthy — the database and UI alone are not enough.

■  STAGE 7 CHECKLIST — SPACE 2 CHECK 8 INTEGRATION

| □ | Confirm Space 2 (Validator) system prompt includes Check 8 — Threshold Compliance Check 8 must reject: (1) hardcoded threshold values in code, (2) threshold read from local .env or config file, (3) threshold value written into LLM system prompt, (4) system not registered in threshold_dependencies before handover. |
| --- | --- |
| □ | Confirm Check 8 rejection message cites the correct threshold_key and directs developer to BLOS API → Rejection: 'Threshold on line [X] is hardcoded. Fetch from BLOS API using key [key]. Contact Vithushali for access.' |
| □ | Three-failure escalation confirmed: same component rejected three times → Vithushali and DTL jointly notified |

■  STAGE 7 CHECKLIST — ONGOING GOVERNANCE RESPONSIBILITIES

These are Vithushali's permanent operating responsibilities after go-live.

| □ | Daily: check API uptime and error logs before 10:00 Any API downtime is a P1 incident. All consuming systems are affected immediately. |
| --- | --- |
| □ | Daily: review pending domain owner threshold change requests Respond within 1 working day. A domain owner waiting more than 1 day is blocked from updating their thresholds. |
| □ | Every merge request: review code for hardcoded threshold values Check any code that touches threshold-adjacent logic. Flag to DTL immediately if Check 8 would fail. |
| □ | Every project go-live: verify all threshold_dependencies registrations are accurate before approving |
| □ | Within 24 hours of any schema change: update skill.md to reflect the change Any change to the API schema or endpoint must be reflected in skill.md before the next consuming system reads it. |
| □ | Monthly — first Monday: run threshold audit and report to Management → Audit: stale thresholds (not reviewed in 30 days), unused thresholds (zero API reads in 60 days), unregistered dependencies, pending_review thresholds not yet activated. |
| □ | When any team member's role changes: update the Domain Authority Register If a Team Leader changes, their domain access must be transferred to the new person on the same day. No gap in ownership. |
| □ | Quarterly (January, April, July, October): full skill pack review Verify all seven files are accurate against the current API and schema. Run all tests.md quality gates. |
| □ | Within 3 working days of Management authorisation: onboard new domain owner → Training, access credentials, walkthrough of UI, signed authority confirmation on file. |

■  STAGE 7 SIGN-OFF

| □ | Space 2 Check 8 is live and confirmed working by Sajeesan (DTL) |
| --- | --- |
| □ | Monthly audit schedule is in Vithushali's calendar |
| □ | All domain owners have been formally onboarded with signed authority confirmations |

| 8 | STAGE 8 — 3AM DOCUMENTATION |
| --- | --- |

3AM STANDARD — NON-NEGOTIABLE If Vithushali is unavailable at 3AM and the BLOS system is failing, an unknown developer must be able to diagnose and fix any issue within 2 hours using only these documents — without contacting anyone. This is not optional. BLOS is a dependency for every consuming system. If it fails silently at 3AM, every agent, every LLM space, and every developer integration fails with it.

■  STAGE 8 CHECKLIST — 3AM DOCUMENTATION

| □ | Architecture Map: full system diagram → Must show: PostgreSQL host and port, API server host, UI server host, all five database tables, data flow between tables, all 8 API endpoints, authentication flow, consuming system connection pattern. |
| --- | --- |
| □ | Database connection credentials location Do NOT document the credentials themselves. Document WHERE they are stored (e.g. 'API credentials are in /etc/blos/secrets.env on api.ledsone.internal'). An unknown developer must be able to find them. |
| □ | API restart and redeploy instructions → Step-by-step: how to restart the API if it crashes. How to roll back a deployment. How to check if the API is running. Commands and expected output. |
| □ | UI restart instructions → Same as API: restart commands, health check commands, expected outputs. |
| □ | Database backup and restore instructions → How to take a manual backup. How to restore from backup. Where backups are stored. |
| □ | Failure runbook: common failure scenarios with step-by-step diagnosis → At minimum cover: (1) API returns 500, (2) API is unreachable, (3) threshold values appear stale, (4) domain owner cannot log in, (5) impact simulation not firing, (6) Management approval emails not sending. |
| □ | Escalation path: if the 2-hour limit cannot be met, who to call and in what order |
| □ | Monitor setup: what monitoring is in place, what alerts fire, who receives them |

■  STAGE 8 CHECKLIST — 3AM STANDARD TEST

After completing all documentation, run this test with Sajeesan:

| □ | Give all documentation to Sajeesan (DTL) without any verbal briefing If Sajeesan can answer all questions below within 2 hours using only the documentation, the 3AM Standard is met. |
| --- | --- |
| □ | Sajeesan must be able to answer: where is the database hosted? |
| □ | Sajeesan must be able to answer: how do I restart the API? |
| □ | Sajeesan must be able to answer: how do I check if the API is returning correct values? |
| □ | Sajeesan must be able to answer: why is a specific threshold not updating for consumers? |
| □ | Sajeesan must be able to answer: how do I roll back a bad schema migration? |
| ⚑ | If Sajeesan cannot answer all five within 2 hours: identify which gap caused the failure and fill it before proceeding ← BLOCKER |

■  STAGE 8 SIGN-OFF

| ⚑ | Sajeesan (DTL) has formally confirmed the 3AM Standard is met for all BLOS components ← BLOCKER |
| --- | --- |
| □ | All documentation is in the agreed location (project Drive folder or internal wiki) |
| □ | Monitoring is live and alerts are tested |

| 9 | STAGE 9 — SIGN-OFF & GO-LIVE |
| --- | --- |

Final sign-off, domain owner onboarding, and confirmation that all consuming systems are live on the BLOS API. This stage cannot begin until Stages 1–8 are fully complete.

■  STAGE 9 CHECKLIST — FINAL SYSTEM VALIDATION

| ⚑ | Run the full test suite from tests.md: all quality gates must pass ← BLOCKER |
| --- | --- |
| □ | Confirm API uptime on staging matches 99.9% SLA target for at least 48 hours |
| □ | Confirm all 297+ threshold keys are registered and accessible via API |
| □ | Confirm all pending_review thresholds are clearly marked and cannot be activated without Vithushali action |
| □ | Confirm the impact simulation fires correctly for HIGH, MEDIUM, and LOW impact scenarios |
| □ | Confirm the Management approval workflow sends notifications and blocks save |
| □ | Confirm the peak trading freeze flag works |

■  STAGE 9 CHECKLIST — DOMAIN OWNER ONBOARDING

| □ | Onboard every domain owner listed in the BLOS Register v1.6 Each domain owner: training walkthrough, access credentials, signed authority confirmation, test that they can change a value end-to-end in staging. |
| --- | --- |
| □ | Pricing Team Leader: access confirmed, able to see FBM/FBA margin thresholds |
| □ | PPC Team Leader: access confirmed, able to see PPC thresholds |
| □ | Postage Team Leader: access confirmed, able to see postage thresholds |
| □ | Operations Team Leader: access confirmed, able to see returns/operations thresholds |
| □ | Inventory Team Leader: access confirmed, able to see inventory thresholds |
| □ | Finance Team Leader: access confirmed, able to see financial thresholds |
| □ | All domain owners have completed at least one test change in staging environment |

■  STAGE 9 CHECKLIST — CONSUMING SYSTEM CONFIRMATION

| ⚑ | Confirm all three OpenClaw agents (ASIN Decay Monitor, HEARTBEAT, Shopify SEO Rescue) are fetching from BLOS API and not using hardcoded values ← BLOCKER |
| --- | --- |
| □ | Confirm all LLM Spaces that consume thresholds have skill.md loaded and tested |
| □ | Confirm all N8N workflows that consume thresholds are using HTTP Request nodes pointing to BLOS API |
| □ | Confirm all MCP connectors are using the documented integration pattern |
| □ | Confirm all consuming systems are registered in threshold_dependencies |

■  STAGE 9 CHECKLIST — FINAL SIGN-OFF TABLE

| MILESTONE | SIGN-OFF BY | DATE | STATUS |
| --- | --- | --- | --- |
| Database schema — all five tables correct and validated | Sajeesan (DTL) |  | [ ] Pending |
| API — all 8 endpoints live, authenticated, tested | Sajeesan (DTL) |  | [ ] Pending |
| Domain and key registration — all BL-## rules and threshold keys registered | Sajeesan (DTL) |  | [ ] Pending |
| Impact Simulation Engine — live and tested for all impact levels | Sajeesan (DTL) |  | [ ] Pending |
| Domain Owner UI — all domain owners onboarded and tested | Sajeesan (DTL) |  | [ ] Pending |
| Skill pack — all seven files complete and accurate | Sajeesan (DTL) |  | [ ] Pending |
| Consumer governance — Space 2 Check 8 live, all consuming systems on BLOS API | Sajeesan (DTL) |  | [ ] Pending |
| 3AM documentation — 3AM Standard test passed | Sajeesan (DTL) |  | [ ] Pending |
| BLOS IS LIVE — approved for production use | Sajeesan (DTL) |  | [ ] Pending |

LEDs One  ·  Project Sentinel  ·  BLOS Build Guide for Vithushali

Version 1.0  ·  April 2026  ·  Confidential  ·  Internal Use Only